NY Retail Crypto Carry Tool
Build Plan (Step-by-Step)

Spot (Coinbase/Gemini) + Hedge (CME Micro Futures)

Version 1.0 | Date: 2026-02-10

# Important notes

This document is an engineering build plan, not investment, legal, or tax advice. Crypto and derivatives are high-risk. You are responsible for confirming (1) what venues/products you can legally access from New York, (2) your broker’s rules, and (3) the tax treatment of futures vs spot.

# What you are building

A small, modular system that can (a) backtest and (b) run a conservative cash-and-carry strategy on BTC and/or ETH:
buy spot on a NY-licensed exchange and short regulated futures of equal notional to earn basis (contango) over time.

Core outputs you should be able to produce before trading real money:

Daily basis and annualized carry for selected futures expiries.

A net-carry estimate after fees, spreads, slippage, and financing cost of capital.

A backtest report with realistic costs, rolling logic, and margin/risk constraints.

A live “shadow mode” that generates signals and logs hypothetical orders without placing trades.

A paper/small-size live mode with strict risk limits and monitoring/alerts.

# High-level architecture

Keep it boring and testable. Separate data, analytics, backtest, execution, and monitoring.

Suggested repository layout:

repo/
  config/                 # config templates; DO NOT commit secrets
  data/
    raw/                  # raw vendor dumps
    processed/            # normalized parquet/csv
  src/
    venues/               # coinbase.py, gemini.py, broker_cme.py
    instruments/          # contracts.py (MBT/MET specs, expiry calendar)
    analytics/            # basis.py, cost_model.py, signal.py
    risk/                 # margin.py, stress.py, limits.py
    backtest/             # engine.py, portfolio.py, metrics.py
    execution/            # order_router.py, hedger.py
    monitoring/           # logs, dashboard hooks, alerts
  notebooks/              # research + sanity checks
  tests/                  # unit/integration tests
  docs/                   # generated reports

# Milestones and how to build them

You will build this in small sections. Each milestone has deliverables and a clear “done when” definition.

| Milestone | Goal | You build | Done when |
| --- | --- | --- | --- |
| 0 | Pre-flight | Decisions + constraints doc | You have a written spec: assets, venues, fees, capital, risk limits |
| 1 | Data MVP | Spot + futures daily dataset | You can load 2+ years daily bars for spot and futures |
| 2 | Carry analytics | Basis + net-carry estimator | Given a date, you output annualized basis and net carry |
| 3 | Backtest MVP | Daily-bar backtest with rolling | You can reproduce equity curve and metrics from config |
| 4 | Realism upgrades | Stress + margin + slippage | Backtest survives stress scenarios per your limits |
| 5 | Shadow mode | Live signal generation + logs | Signals run daily; logs match backtest logic |
| 6 | Paper/small live | Execution routing + reconciliation | All trades reconcile; risk limits enforce automatically |
| 7 | Production | Monitoring + alerts + playbook | You can detect, stop, and recover from failures quickly |

## Milestone 0: Pre-flight decisions (1 session)

Goal: remove ambiguity before coding. You are defining exactly what you will and will not trade, and what “safe enough” means.

Build steps:

Pick scope: BTC only (recommended) or BTC+ETH. Ignore altcoins.

Pick spot venue: Coinbase or Gemini. Record fee tier and typical spreads you observe.

Pick hedge venue: CME Micro contracts via your broker (e.g., IBKR or another FCM). Record commissions and margin requirements.

Write risk limits: max leverage (target near 1x), max margin utilization (e.g., <30-40%), and max allowed loss before forced exit.

Define holding style: (A) hold to expiry, or (B) basis compression exits; choose one as the MVP.

Decide bar frequency for MVP backtest: daily (start here).

Outputs:

A one-page “Strategy Spec” (assets, venues, fees, limits, entry/exit rules).

A configuration file template (YAML/JSON) holding all parameters.

Done when:

You can explain the strategy rules in 60 seconds and implement them without guessing.

You have a fee model and a margin model placeholder with real numbers.

Common pitfalls:

Starting to code before you know your real fees/margins.

Trying to support too many venues/assets from day 1.

## Milestone 1: Data MVP (2-3 sessions)

Goal: build a reliable dataset you can backtest on. Bad data will dominate everything else.

Build steps:

Implement a spot downloader using official exchange endpoints (daily OHLC; optionally hourly).

Implement a futures downloader from your broker API (daily settlement or OHLC). If you cannot get futures history easily, pause here and solve that first.

Normalize: timestamps in UTC, consistent column names, and a single instrument identifier scheme.

Store as Parquet/CSV with versioning (don’t overwrite silently).

Add basic data QA: missing days, duplicates, obviously bad prices, contract expiry alignment.

Outputs:

data/processed/spot_BTCUSD_daily.parquet (and/or ETHUSD)

data/processed/fut_MBT_<YYYYMM>_daily.parquet (and/or MET)

A QA report: missing days, min/max, number of bars, sample plots

Done when:

You can load spot and futures series and compute basis for multiple days without errors.

Your data QA flags are clean (or explained) for the full backtest window.

Common pitfalls:

Using mixed timezones or mixing “close” vs “settlement” unintentionally.

Ignoring contract roll/expiry calendar until later.

## Milestone 2: Carry analytics (1-2 sessions)

Goal: compute the signal and its expected net value after costs.

Build steps:

Implement basis calculation: basis = (F - S)/S using consistent timestamps.

Implement annualization: annualized = basis * (365/days_to_expiry).

Implement cost model: spot fees + estimated spread/slippage, futures fees + slippage, and financing cost of capital.

Implement a “net carry” estimator that subtracts all costs from annualized basis.

Write unit tests for basis, annualization, and cost model.

Outputs:

A function that returns: annualized_basis, net_carry, days_to_expiry for a given date/contract.

A small report table for the last N days showing carry and whether it meets entry threshold.

Done when:

Given a date, you can answer: “Is this trade positive EV after costs?” with a number.

Unit tests cover key edge cases (near expiry, missing days, cost changes).

Common pitfalls:

Forgetting that costs are annualized too (and can dwarf basis at small sizes).

Using optimistic slippage assumptions without measuring them.

## Milestone 3: Backtest MVP (daily bars) (2-4 sessions)

Goal: a reproducible backtest that matches your written rules.

Build steps:

Implement portfolio state: cash, spot position, futures position, margin collateral.

Implement entry rule: enter when net_carry exceeds threshold; size to your risk limits.

Implement exit rule (choose one): hold-to-expiry OR basis-compression exit.

Implement rolling logic if needed: close expiring contract and open next; include roll costs.

Compute metrics: net return, max drawdown, turnover, average margin usage, worst day/week, and fee breakdown.

Outputs:

A backtest run script that produces a PDF/HTML report and saves run metadata.

Equity curve + key risk metrics + trade log.

Done when:

You can re-run the backtest and get identical results from the same config.

Trade logs make sense (entry/exit dates, contract months, sizes, costs).

Common pitfalls:

Not modeling margin properly (a common reason backtests lie).

Not tracking fees separately (you need to see where edge is going).

## Milestone 4: Backtest realism upgrades (2-3 sessions)

Goal: prevent false confidence. Model the ways you actually lose money.

Build steps:

Add stress tests: 15-30% spot move in 24h, basis widening, liquidity/spread spike.

Add a margin-call / forced-deleveraging rule based on broker maintenance requirements.

Add “downtime” scenarios: missed rebalance/roll day; delayed execution; widening slippage.

Sensitivity analysis: sweep fee/slippage assumptions and basis thresholds.

Outputs:

A stress test report: pass/fail for each scenario + required collateral buffers.

A sensitivity grid: net returns vs assumptions.

Done when:

Strategy still works (or clearly fails) under conservative assumptions; you know the breaking points.

You have written collateral buffer rules you will enforce in live trading.

Common pitfalls:

Assuming you can always execute at mid.

Ignoring operational risk (API outages, transfer holds, platform halts).

## Milestone 5: Shadow mode (1-2 sessions)

Goal: run the system live without trading to catch implementation bugs.

Build steps:

Schedule daily data pulls and compute carry signals.

Log the hypothetical trades with timestamps and prices used.

Compute “shadow P&L” from subsequent realized prices and compare to backtest expectations.

Add alerting for missing data, abnormal spreads, margin usage, and failed jobs.

Outputs:

Daily signal log + daily shadow P&L log.

A weekly summary that compares live vs backtest assumptions.

Done when:

Runs reliably for 2-4 weeks with no silent failures.

You can explain any divergence between shadow results and backtest.

Common pitfalls:

Skipping reconciliation (you need to know when the system is wrong).

Allowing parameters to drift without tracking changes.

## Milestone 6: Paper trading / small live (execution + reconciliation) (2-4 sessions)

Goal: trade tiny size to validate plumbing and risk controls. The priority is correctness, not profit.

Build steps:

Implement order placement on spot (limit orders) and futures (short/cover) with idempotent retries.

Implement fill reconciliation: verify sizes, average fills, and fees match broker/exchange records.

Implement hard risk brakes: max position, max margin usage, and a “kill switch” to stop trading.

Start with minimal size and log everything.

Outputs:

A reconciled trade ledger: intended orders vs actual fills vs final positions.

A post-trade report: slippage, spread paid, fee breakdown.

Done when:

All fills reconcile; no unexpected residual exposure remains overnight.

Risk brakes trigger reliably in simulated and real edge cases.

Common pitfalls:

Going too big before reconciliation is solid.

Relying on manual checks instead of enforced brakes.

## Milestone 7: Production hardening (ongoing)

Goal: make failures survivable. You will have failures.

Build steps:

Add monitoring: heartbeat, job duration, error rates, and P&L anomalies.

Create an incident playbook: what to do if one leg fails, if margin spikes, if a venue halts.

Add secure secret management and rotation.

Add periodic audits: positions vs expected, cash vs expected, fees vs expected.

Outputs:

Dashboards/alerts and an incident runbook.

Monthly audit reports.

Done when:

You can detect a bad state quickly, stop trading, and unwind safely.

You can rebuild state from logs if a database breaks.

Common pitfalls:

No playbook for “one leg filled, other leg fails.”

Assuming API uptime and perfect data.

# Backtest methodology (minimum standard)

If your backtest does not meet these standards, do not trust it.

Use realistic fees and spreads from your venues. Keep a conservative slippage assumption and then stress it.

Model futures convergence to spot at expiry and include roll mechanics explicitly.

Model margin: initial + maintenance and a liquidation/deleveraging rule.

Report not just returns but also: turnover, fee drag, average and max margin usage, and worst-case drawdowns.

Run sensitivity grids (basis threshold, slippage, fee tiers, capital size). If small changes flip profitability, assume it is fragile.

# What not to build (to avoid wasting time)

Real-time CEX-to-Uniswap gap sniping. That’s mostly an MEV/latency competition.

Altcoin support in the MVP.

Complex UI. Start with scripts + reports; add UI only after correctness is proven.

# Reference endpoints (starting points)

These are official docs you can use for data pulls (availability/limits can change; always read current docs).

Coinbase Exchange API - Get product candles: https://docs.cdp.coinbase.com/api-reference/exchange-api/rest-api/products/get-product-candles

Gemini REST Market Data docs: https://docs.gemini.com/rest/market-data

CME Micro Bitcoin futures overview (MBT): https://www.cmegroup.com/markets/cryptocurrencies/bitcoin/micro-bitcoin.html

CME Micro Ether futures contract specs (MET): https://www.cmegroup.com/markets/cryptocurrencies/ether/micro-ether.contractSpecs.html